NEW SALEM CITY PROCEEDINGS

REGULAR MEETING

Monday, October 12th, 2020, 6:30 p.m.

City Auditorium

These minutes are being published subject to review and revision by the New Salem City Council.

Fitterer called the meeting to order at 6:30pm.

Attendance

Council Mayor:  Lynette Fitterer.

Council members present:  Chad Goetzfridt, Perrin Goetzfridt, Josh Gaebe, Delton Kautzman, Corey Lausch, Darrell Itrich

Others present:  City Auditor Melissa Davis, City Engineer Todd Norton, Dane Fuchs, Gary Doll, Brenda Doll, Marcus Erhardt, Kim Bauer, Steven Doll, Scott Austin, Bill Kramer

Minutes

Itrich moved and Gaebe seconded to approve the September 14th, 2020 city council minutes as presented, all voting aye, the motion carried.

Public Hearing

Mayor Fitterer called the Public Hearing to Order at 6:30pm for Priority 3 of water/sewer/street project.  Norton presented information to those in attendance.  In 2016 AE2S evaluated the current water and sewer system and 76% of the water system has inadequate fire flow and the sewer is original, most of it installed in the 1940’s.  Priority 3 will include the southwest quadrant of town, including Birch from 5th-8th, South 5th From Birch to Pine, South 6th from Birch to Pine, South 7th from Birch to Spruce, new pavement on Spruce from 5th to 7th, and new water mains on Pine from 5th-7th.  The project will include new watermains, new hydrants, new sanitary sewer, new paving from curb to curb and handicapped ramps.  Funding for the project will include USDA grant/loan for the utilities and a Bank of North Dakota loan for the street repairs.  The project is projected to cost $3,491,000 of which the city is eligible for a grant up to $1,140,000.  The remainder that is financed will be repaid through a utility bill adder in the amount of approximately $20.32/month/utility customer.  Norton stated that operation and maintenance costs have significantly decreased with the completion of the first 2 priorities.  Norton opened the meeting for questions and concerns.  C. Goetzfridt moved and P. Goetzfridt seconded to move forward with Priority 3 to include financing the project with the utility adder option.  All voting aye the motion carried.

Hearing of Visitors

Norton presented pay application #3 (priority 2) in the amount of $285,498.75.  Gaebe moved and Itrich seconded to approve the pay application as presented.  All voting aye the motion carried.

Norton presented an Amendment of the Owner-Engineer Agreement No. 1, which includes the additional services for change order 1, the addition of the work done on 2nd Street North between Oak and Elm.  The cost of these services is an additional $9460.  C. Geotzfridt moved and Lausch seconded to approve the Owner-Engineer Agreement as presented, all voting aye the motion carried.

Water Committee

Fitterer presented an estimate from Sims Valley LLC. to replace the 8” gate valve on 8th Street and replace the risers on valve by the water tower in the amount of $6,500.  Lausch moved and Gaebe seconded to approve the estimate and move forward with the necessary work.  All voting aye the motion carried.

Davis discussed with the council some concerns with the meter at 206 S 5th Street.  Henke has tried to get into the property to check the meter and the homeowner hasn’t allowed him to enter.  The council was in agreement to send a letter with Henke to the property stating that ordinance 7.0131 gives the city the right to enter the premises to check the meter and fixtures.  If entrance is still refused Henke has been instruction to contact the sheriff’s department to escort him to the property.

Auditorium Committee

Gaebe has been in touch with Rodger’s Hardwood floors, Inc

in regards to the damage on the auditorium floors that happened when one of The Field’s garbage cans holding a keg leaked on the gym floor while the auditorium was rented for a wedding.  Rodger’s suggested having the floors dried out by Arrow Service Team and Gaebe scheduled them to come on October 17-20, 2020.  Once the wood has dried out a true assessment of the damage can be done.  The cost of drying the floor will run between $600-$1000 depending on the length of time needed to dry them.  Bill Kramer attended the meeting, representing The Field.  Kramer was in agreement that The Field would cover the cost of drying the floors so the damage can be assessed and Kramer stated he would attend another meeting if needed.  Gaebe moved and Lausch seconded to have Arrow Service come in and dry the floor; The cost of the service to be absorbed by the Field.  All voting aye the motion carried.

Police Committee

The council reviewed the September 2020 police report.  Fitterer reminded Austin that boats and campers need to be removed from the streets as of October 1st and to start ticketing those that are still parked on the streets.

Building Committee

# Davis presented Ordinance No. 2020-01 AN ORDINANCE TO CREATE AND ENACT A NEW SECTION 6.0805.1 TO CHAPTER SIX OF THE REVISED ORDINANCES OF THE CITY OF NEW SALEM RELATING TO BUILDING PERMITS FOR STORAGE CONTAINERS.  Gaebe moved and Itrich seconded to approve the first reading of the ordinance.  All voting aye the motion carried.

# Kim Bauer presented to the council a plat of Prairie West Subdivision, being a portion of Southwest Grain Subdivision, lying in the southwest quarter (SW ¼) of Section 22, Township 139, Range 85 West of the 5th P.M., New Salem, Morton County, North Dakota.  Gaebe stated that the P&Z committee recommends the council approve the plat as presented.  Kautzman moved and P. Geotzfridt seconded to approve the plat.  All voting aye the motion carried.

Consent Agenda

Gaebe moved and Lausch seconded to approve the consent agenda.  All voting aye the motion carried.

1  Special Event Permit

-Field to Auditorium 10/30/2020-Fireman’s Ball

-Field to Auditorium 11/21/2020-Wedding

2.  Pledge of Securities in the amount of $2,050,000

Lausch moved and C. Goetzfridt seconded to approve the bills as presented, all voting aye the motion carried.

Paid Chk#  	941 PAYMENT	10/12/2020	$3,100.85

Paid Chk#  	NDPERS	10/12/2020	$1,447.94	retirement payment

Paid Chk#  	USDA RURAL DEVELOPMENT	10/12/2020	$31,100.00	Loan 93-10

Paid Chk#  	WEB.COM	10/12/2020	$17.95	Web Hosting

Paid Chk#  015424	Capital City Resturant Supply	9/14/2020	          $14,458.76 Fridge/Stove

Paid Chk#  015444	CLAYS PLUMBING	9/17/2020	$4,338.79	Elm Crest Repair

Paid Chk#  015445	HUSKY MARKIETING AND 	9/17/2020	$14,582.40	oil

Paid Chk#  015446	MDU	9/17/2020	$3,404.88	street lights

Paid Chk#  015447	ONE CALL CONCEPTS	9/17/2020	            $25.20  8-1-1

Paid Chk#  015448	Blaich, John	9/28/2020	$197.86

Paid Chk#  015449	Boehm, Donald	9/28/2020	$55.41

Paid Chk#  015450	Brunen, Andy	9/28/2020	$1,231.71

Paid Chk#  015451	Davis, Melissa	9/28/2020	$1,057.46

Paid Chk#  015452	Fitterer, Lynette	9/28/2020	$352.40

Paid Chk#  015453	Gaebe, Joshua	9/28/2020	$277.05

Paid Chk#  015454	Goetzfridt, Chad	9/28/2020	$277.05

Paid Chk#  015455	Goetzfridt, Perrin	9/28/2020	$277.05

Paid Chk#  015456	Haff, Tyler	9/28/2020	$262.68

Paid Chk#  015457	Henke, Karson	9/28/2020	$1,260.45

Paid Chk#  015458	Itrich, Darrell	9/28/2020	$184.70

Paid Chk#  015459	Kautzman, Delton	9/28/2020	$260.99

Paid Chk#  015460	Yellow Bird, Miranda	9/28/2020	$947.39

Paid Chk#  015461	Blaich, John	10/12/2020	$205.18

Paid Chk#  015462	Brunen, Andy	10/12/2020	$1,216.80

Paid Chk#  015463	Davis, Melissa	10/12/2020	$840.71

Paid Chk#  015464	Haff, Tyler	10/12/2020	$245.69

Paid Chk#  015465	Henke, Karson	10/12/2020	$1,236.80

Paid Chk#  015466	Meyer, Mark	10/12/2020	$420.55

Paid Chk#  015467	Yellow Bird, Miranda	10/12/2020	$791.19

Paid Chk#  015468	AE2S	10/12/2020	$212.00

Paid Chk#  015469	AMERIPRIDE SERVICES	10/12/2020	$912.50	aud floor mats

Paid Chk#  015470	CENTRAL DAKOTA FRONTIER	10/12/2020	$525.14	gas and oil

Paid Chk#  015471	CHS	10/12/2020	$53.75	Fly Spray

Paid Chk#  015472	COFER SANITATION	10/12/2020	$52.61	garbage service

Paid Chk#  015473	DAKOTA SUPPLY GROUP	10/12/2020	$1,186.36	Hydrant Repair

Paid Chk#  015474	Dept. of Environmental Quality	10/12/2020	$145.65

Paid Chk#  015475	FARMERS LUMBER & GAMBLES	10/12/2020	$191.57	aud/shop supplies

Paid Chk#  015476	FARMERS UNION INSURANCE	10/12/2020	$58.00	Fire and Tornado

Paid Chk#  015477	MELISSA DAVIS	10/12/2020	$155.46	tacfone

Paid Chk#  015478	MISSOURI WEST WATER SYSTEM10/12/2020	$16,772.77	water purchase

Paid Chk#  015479	MOR- GRAN- SOU ELECTRIC	10/12/2020	$137.45	street lighting

Paid Chk#  015480	MORTON COUNTY AUDITOR	10/12/2020	$3,420.58	Print/send tax statements

Paid Chk#  015481	NAPA	10/12/2020	$836.86	equipment parts

Paid Chk#  015482	ND DEPT OF HEALTH - MICRO	10/12/2020	$16.00	labs

Paid Chk#  015483	ND State Tax Commissioner	10/12/2020	$291.62	biannual audit

Paid Chk#  015484	OFFICE DEPOT	10/12/2020	           $272.71 Toner

Paid Chk#  015485	OFFICE OF THE STATE AUDITOR	10/12/2020	           $360.00 Audit Review

Paid Chk#  015486	PAHLKE STEEL	10/12/2020	$57.54

Paid Chk#  015487	TRANSTRASH	10/12/2020	$644.76	Two dumpsters

Paid Chk#  015488	WEST RIVER 	10/12/2020	$238.29	phones-sheriff

Paid Chk#  015489	ZIONS BANK	10/12/2020	$2,560.58	Refunding Improvement Bonds 2020

CONSTRUCTION ACCOUNT

#1024	AE2S		6/4/2020		$3,116.75			Priority 1 Request 10

#1025	AE2S		8/19/2020		$15,770.49		Priority 1 Request 11

#1026	BEK		8/19/2020		$92,701.74		Priority 1 Request 11

#1027	City of NS	8/20/2020		$129,989.93		Priority 2 Request 1

#1028	AE2S		8/20/2020		$21,258.15		Priority 2 Request 1

#1029	BEK		8/20/2020		$148,955.25		Priority 2 Request 1

#1030	BEK		9/28/2020		93,181.47			Priority 1 Request 12

#1031	AE2S		9/28/2020		$2,919.70			Priority 1 Request 12

#1032	BEK		9/28/2020		$483,507.25		Priority 2 Request 2

#1033	AE2S		9/28/2020		$31,887.50		Priority 2 Request 2

Fitterer adjourned the meeting at 7:39pm.  The next regular New Salem City Council meeting will be November 9th, 2020 at 6:30pm.

___________________________________

Lynette Fitterer-Mayor

______________________________________

Melissa Davis-Auditor