NEW SALEM CITY PROCEEDINGS

REGULAR MEETING

Monday, November 9th, 2020, 6:30 p.m.

City Auditorium

These minutes are being published subject to review and revision by the New Salem City Council.

Fitterer called the meeting to order at 6:30pm.

Attendance

Council Mayor:  Lynette Fitterer.

Council members present:  Chad Goetzfridt, Perrin Goetzfridt, Josh Gaebe, Corey Lausch, Darrell Itrich

Absent:  Delton Kautzman

Others present:  City Auditor Melissa Davis, City Engineer Todd Norton, Karson Henke, Scott Austin, Robyn Thiel, Ted and Andrea Mathern

Minutes

Itrich moved and Gaebe seconded to approve the October 12th, 2020 city council minutes as presented, all voting aye, the motion carried.

Public Hearing

Mayor Fitterer called the CDBG Public Hearing to Order at 6:30pm.  Fitterer asked the council and those in attendance for any comments or concerns in regards to any past or present CDBG projects.  Hearing none Fitterer close the public hearing.

Hearing of Visitors

Norton presented the council will priority one change order 6.  This is a balancing change order to balance out the contract in the amount of -$7,342.25, due to some quantity changes.  C. Goetzfridt moved and Lausch seconded to approve change order 6.  All voting aye the motion carried.

Norton presented priority one pay application 10 in the amount of $95,695.54, this is mostly pavement, sidewalk, and curb and gutter.  Gaebe moved and P. Goetzfridt seconded to approve the pay application 10 as presented.  All voting aye the motion carried.

Also presented by Norton was priority 2 change order 2 again this is a balancing change order for final measured quantities and includes the rock excavation on 8th Street and for additional pavement and sidewalk.  Change order 2 also includes a contract price adjustment.  Lausch moved and Itrich seconded to approve change order 2 in the amount of $27,048.00.  All voting aye the motion carried.

Priority 2 pay application 4 in the amount of $840,843.28 was presented; this includes most of the pavement, sidewalk, and curb and gutter.  Itrich moved and Gaebe seconded to approve the pay application as presented.  All voting aye the motion carried.

A proposal from Braun Intertec in the amount of $8,957.00 for geotechnical exploration for the priority 3 project was presented.  Norton stated that the council would have the option to add an additional $50,000 of insurance for 10% of the proposal price.  If Braun Intertec was proven to be at fault for something such as street failure in the area of exploration they could be held responsible, but Norton stated that it is very difficult to prove fault.  Itrich moved and Lausch seconded to approve the Braun Intertec proposal without the added insurance pending attorney approval of the proposal.  All voting aye the motion carried.

Lastly, Norton presented the Owner-Engineer Agreement for Professional Services in the amount of $313,700.00 for priority 3.  Gaebe moved and Lausch seconded to approve the agreement contingent on attorney approval.  All voting aye the motion carried.

Norton suggested that the council move to give City Auditor, Melissa Davis the authorization to sign and submit the loan and grant applications on behalf of the city council.  C. Geotzfridt moved and Gaebe seconded to give Davis the authorization to sign on behalf of the City of New Salem.  All voting aye the motion carried.

Water Committee

Davis presented a Resolution Authorizing the Issuance of Water and Sewer Revenue Bond: Series 2020.  The USDA loan resolution pledges utility revenues and sales tax only to the extent necessary.  The interest rate is a fixed 1.75% for 40 years.  The loan includes a debt service reserve in the amount of $300.83/month until an amount equal to the debt service requirement is accumulated.  Also an asset replacement reserve of $4,800/year is required continuing for the term of the series 2020 bonds.  C. Goetzfridt moved and P. Goetzfridt seconded to approve the resolution.  All voting aye the motion carried.

Auditorium Committee

Gaebe was unable to get additional bids for the refinishing of the hardwood floor in the auditorium.  The council considered the bid from Rodgers Hardwood Floors, Inc in the amount of $8,700.00.  That includes cleaning, buffing, and applying 2 coats of basic coatings to the gymnasium.  Itrich moved and Lausch seconded to approve the bid of $8,700 from Rodger’s Hardwood Floors, Inc.  All voting aye the motion carried.  Davis will get it scheduled for over the Christmas break.

Police Committee

The council reviewed the October 2020 police report.

Building Committee

# Davis presented Ordinance No. 2020-01 AN ORDINANCE TO CREATE AND ENACT A NEW SECTION 6.0805.1 TO CHAPTER SIX OF THE REVISED ORDINANCES OF THE CITY OF NEW SALEM RELATING TO BUILDING PERMITS FOR STORAGE CONTAINERS.  Gaebe moved and P. Goetzfridt seconded to approve the second and final reading of the ordinance.  All voting aye the motion carried.

New Business

Lausch moved and Gaebe seconded to approve the Local Emergency Operations Plan.  All voting aye the motion carried.

Itrich moved and Lausch seconded to  approve the Morton County Mitigation Plan.  All voting aye the motion carried.

Consent Agenda

Gaebe moved and P. Goetzfridt seconded to approve the consent agenda.  All voting aye the motion carried.

- Local Gaming Permit

-Central Morton Sportsmans

-New Salem Fire and Rescue

2.  Record Disposal Schedule

3.  Special Assessments

Lausch moved and C. Goetzfridt seconded to approve the bills as presented, all voting aye the motion carried.

Paid Chk#  	USDA RURAL DEVELOPMENT	10/28/2020	$81,297.00	Priority 1 Loan Payment

Paid Chk#  	WEB.COM	11/9/2020	$17.95

Paid Chk#  	NDPERS	11/9/2020	$1,414.20	retirement payment

Paid Chk#  	941 PAYMENT	11/9/2020	$2,700.48

Paid Chk#  013205	SPIFFY BIFFS	11/14/2016	          ($74.00)  Void

Paid Chk#  014461	GENEVIEVE WEISS	12/20/2018	($27.96)	refund deposit Void

Paid Chk#  015490	MDU	10/20/2020	$2,738.99	street lights

Paid Chk#  015491	Blaich, John	10/26/2020	$202.06

Paid Chk#  015492	Brunen, Andy	10/26/2020	$1,253.60

Paid Chk#  015493	Davis, Melissa	10/26/2020	$840.71

Paid Chk#  015494	Haff, Tyler	10/26/2020	$213.63

Paid Chk#  015495	Henke, Karson	10/26/2020	$1,160.46

Paid Chk#  015496	Yellow Bird, Miranda	10/26/2020	$796.10

Paid Chk#  015497	Yellow Bird, Miranda	10/27/2020	           $341.00  Insurance Stipend

Paid Chk#  015498	ZIONS BANK	10/27/2020	$2,560.58	Refunding Improvement Bond 202

Paid Chk#  015499	Blaich, John	11/9/2020	$191.40

Paid Chk#  015500	Brunen, Andy	11/9/2020	$1,223.24

Paid Chk#  015501	Davis, Melissa	11/9/2020	$840.71

Paid Chk#  015502	Haff, Tyler	11/9/2020	$137.10

Paid Chk#  015503	Henke, Karson	11/9/2020	$1,178.34

Paid Chk#  015504	Meyer, Mark	11/9/2020	$92.35

Paid Chk#  015505	Yellow Bird, Miranda	11/9/2020	$947.39

Paid Chk#  015506	AE2S	11/9/2020	$106.00	municipal engineering fees

Paid Chk#  015507	ARAMARK	11/9/2020	$1,063.51	aud floor mats/paper products

Paid Chk#  015508	ARROW SERVICE TEAM	11/9/2020	$977.88	reimbursed by The Field

Paid Chk#  015509	CENTRAL DAKOTA FRONTIER	11/9/2020	$285.97	gas and oil

Paid Chk#  015510	CHS	11/9/2020	$280.00	salt

Paid Chk#  015511	CLAYS PLUMBING	11/9/2020	          $1,017.53  Repair Boiler

Paid Chk#  015512	COFER SANITATION	11/9/2020	$135.58	2019 Thiel Special Assessments

Paid Chk#  015513	CORE & MAIN	11/9/2020	$4,912.03	Meters

Paid Chk#  015514	FARMERS LUMBER & GAMBLES	11/9/2020	$234.16	aud/shop supplies

Paid Chk#  015515	MELISSA DAVIS	11/9/2020	$76.93	tracfone, mileage, postage

Paid Chk#  015516	MISSOURI WEST WATER SYSTEM11/9/2020	$16,578.44	water purchase

Paid Chk#  015517	MOR- GRAN- SOU ELECTRIC	11/9/2020	$125.74	street lighting

Paid Chk#  015518	MORTON COUNTY AUDITOR	11/9/2020	$3,360.00	police contract

Paid Chk#  015519	NAPA	11/9/2020	$331.72	equipment parts

Paid Chk#  015520	ND SEWAGE PUMP SERVICE 	11/9/2020	$4,313.57	Annual Service Contract

Paid Chk#  015521	NEW SALEM JOURNAL	11/9/2020	$517.81

Paid Chk#  015522	NORTH DAKOTA LEAGUE OF 	11/9/2020	$175.00	Annual Conference Registration

Paid Chk#  015523	PARK DISTRICT	11/9/2020	$2,543.35	state aid

Paid Chk#  015524	ROUGH RIDERS INDUSTRY	11/9/2020	$215.82	transfer station sign

Paid Chk#  015525	SIMS VALLEY LLC	11/9/2020	$2,800.00	replace risers by water storag

Paid Chk#  015526	TRANSTRASH	11/9/2020	$724.97

Paid Chk#  015527	WEST RIVER 	11/9/2020	$238.77	phones-sheriff

Security First Bank-Construction Account

#1034	BEK		11/5/2020	$240,696.92	Priority 2 Request 3

Fitterer adjourned the meeting at 7:25pm.  The next regular New Salem City Council meeting will be December 14th, 2020 at 6:30pm.

___________________________________

Lynette Fitterer-Mayor

______________________________________

Melissa Davis-Auditor