NEW SALEM CITY PROCEEDINGS

REGULAR MEETING

Monday, September 11th, 2023, 6:30 p.m.

City Auditorium

These minutes are being published subject to review and revision by the New Salem City Council.

Fitterer called the meeting to order at 6:30pm.

Attendance

Council Mayor:  Lynette Fitterer

Council members present:  Chad Goetzfridt, Josh Gaebe, Delton Kautzman, Corey Lausch, Perrin Goetzfridt, Bryan Moen

Others present:  City Auditor Melissa Davis, Robyn Thiel, Mark Isaacs, Brian Christopherson, Levi Peterson, Tim Kalvoda, Robert Johnson, Ricky Olson, Vickie Keuther, Sue Johnson

Minutes

Gaebe moved and Lausch seconded to approve the August 7th, 2023 city council minutes and the August 10th special meeting minutes as presented.  All voting aye, the motion carried.

Public Hearing

Fitterer called the 2024 final budget hearing to order.  As presented the budget is set at $172,082.43 which is a 2% increase from 2023.  Lausch moved and Moen seconded to approve the 2024 budget as presented.  All voting aye, the motion carried.

Hearing of Visitors

Brian Christopherson attended the meeting to discuss the in town bus route.  Currently, the bus stops on Spruce Avenue on both 4th and 7th Streets.  Christopherson stated that the school is looking into options for winter shelter for the students who ride the bus.

Christopherson also discussed the possibility of having pole sleeves installed in the auditorium gymnasium floor so the auditorium can be used for volleyball practice.  The council is in favor and encouraged Christopherson to investigate what it will take for the installation and report back to the council.

Tim Kalvoda asked the council about building a shop on a lot currently owned by Dale Haugen.  The council directed Kalvoda to attend the planning and zoning meeting on September 18th at 7pm.

Levi Peterson attended to discuss getting a liquor license for the Golden West property.  Peterson takes ownership of the property on Friday and wanted to make sure getting a liquor license was an option if he decided to pursue that in the future.  The council stated the city no longer has a limit on the number of liquor licenses it can grant and each application is considered individually.

Keuther brought additional information about the clock the Betterment Committee would like to place on the exterior of the auditorium.  The council agreed to do some measuring to see if the bracket would fit.

Water &Sewer Committee

Davis presented the Contractor’s Application for Payment No. 4 in the amount of $643,153.33 from BEK.  Kautzman moved and Lausch seconded to approve pay application four.  All voting aye, the motion carried.

Auditorium Committee

Davis stated that the boiler replacement is slightly ahead of schedule.  Crews are still waiting on parts, but we are still on schedule for installation by the end of October.  Davis stated that there was a change order in the amount of $7424.88 for ventilation ductwork for the generator shed and reprogramming the generator to provide 240 volt, single phase power to the building.  This fell under the contingency budget, so there is no change in the estimated cost of the project.

Davis visited with Linda Frohlich about putting a protective coating on the mural in the auditorium.  Frohlich recommended 2 different possible products for sealing the mural.  Davis contacted the manufacturer but they could not guarantee the products wouldn’t have any negative effects on the mural since no standard brand of paint was used and both oil and acrylic paints were applied.  The council was in agreement to leave the mural as is and not risk damaging it with a coating.  Davis stated that city workers have been busy repairing and painting the auditorium gym walls and it has been going well.  Kautzman stated he had city workers remove the door to the balcony so access is always available.

Board of Health

Kautzman discussed the Feland building on the south side of Main Ave.  Feland agreed to demolish the building in the fall of 2021, but it still stands.  Fitterer will call Feland to discuss future plans.

Building Committee

Mark Isaacs attended the meeting with 2 new plats for the Highway 31 Commercial Park.  The County Recorder’s Office would not accept the plat the council approved last month due to the fact that it includes properties both inside and outside of city limits.  Isaacs has now split them into 2 separate plats.  The first being Highway 31 Commercial Park 1st Addition with the property inside city limits and the seconded being Highway 31 Commercial Park 2nd Addition with the properties outside of city limits, but within the city’s extraterritorial jurisdiction.   Kautzman moved and P. Goetzfridt seconded to approve both the plats as presented.   All voting aye, the motion carried.

Personal Committee

Heins was ill and unable to attend the meeting so no city works report was presented.  Davis stated that Heins has requested to purchase a new locator for the city.  Heins had three estimates, but the council decided to table the item until Heins is present for the purchase request.

The council discussed the Emergency Director position, which former City Works Superintendant, Colby McGrath, held.  Davis will visit with Heins and see if he would be interested in taking over.

New Business

Davis presented the emergency declaration for the boiler replacement.  Davis stated that the declaration is needed to use emergency funds to help pay for the boiler replacement.  Lausch moved and C. Goetzfridt seconded to approve the declaration.  All voting aye, the motion carried.

Davis presented the Resolution Authorizing Issuance of Water and Sewer Revenue Bond, Series 2023A.  This is needed for permanent loan closing on the water and sewer portion of the priority 4 & 5 projects.  Kautzman moved and C. Goetzfridt seconded to approve the resolution, all voting aye, the motion carried.

Davis presented the Resolution Authorizing Issuance of Water and Sales Tax Revenue Bond, Series 2023B.  This is for permanent loan closing on the street portion of the priority 4 & 5 projects.  Gaebe moved Lausch and seconded to approve the resolution, all voting aye, the motion carried.

Fitterer requested changing the next regular city council meeting to Tuesday, October 10th at 6:30pm.  The council agreed.

Consent Agenda

Gaebe moved and Lausch seconded to approve the consent agenda as presented.  All voting aye, the motion carried.

- Gaming permit application – Dollars for Scholars

Lausch moved and Kautzman seconded to approve the bills.  All voting aye the motion carried.

461e	USDA	9/11/2023	$       49,882.00 Priority 3 Loan 93-14

462e	NDPERS	9/11/2023	$1,623.61	retirement payment

463e	941 PAYMENT	9/11/2023	$3,138.59

464e	WEB.COM	9/11/2023	$19.99

17028	Becker, Carter	8/14/2023	$509.26

17029	Davis, Melissa	8/14/2023	$1,237.06

17030	Haff, Tyler	8/14/2023	$316.22

17031	Heins, Derrek J.	8/14/2023	$93.88

17032	Kazandjian, Raymond	8/14/2023	$1,535.07

17033	Yellow Bird, Miranda	8/14/2023	$1,170.73

17034	Heins, Derrek J.	8/14/2023	$170.49

17035	Meyer, Mark	8/14/2023	$92.35

17036	MDU	8/17/2023	$3,279.09	shop

17037	Davis, Melissa	8/28/2023	$1,237.06

17038	Haff, Tyler	8/28/2023	$275.86

17039	Heins, Derrek J.	8/28/2023	$2,289.92

17040	Kazandjian, Raymond	8/28/2023	$1,624.93

17041	Yellow Bird, Miranda	8/28/2023	$1,100.91

17042	Davis, Melissa	9/11/2023	$1,237.06

17043	Haff, Tyler	9/11/2023	$316.22

17044	Heins, Derrek J.	9/11/2023	$2,012.56

17045	Kazandjian, Raymond	9/11/2023	$1,474.53

17046	Meyer, Mark	9/11/2023	$92.35

17047	Yellow Bird, Miranda	9/11/2023	$1,094.17

17048	AE2S	9/11/2023	$10,803.00	Priority 6

17049	ARAMARK	9/11/2023	$1,157.90	aud floor mats

17050	BRAUN ELECTRIC INC	9/11/2023	$1,643.46	Boiler room lights

17051	CENTRAL DAKOTA FRONTIER	9/11/2023	$831.57	gas and oil

17052	CORE & MAIN	9/11/2023	$788.15	meter

17053	DAKOTA REFRIGERATION	9/11/2023	$3,811.38	Ice Machine

17054	DAKOTA SUPPLY GROUP	9/11/2023	$884.55	meter

17055	Dept. of Environmental Quality	9/11/2023	$105.93

17056	DERREK HEINS	9/11/2023	$250.93	clothing

17057	FARMERS LUMBER & GAMBLES	9/11/2023	$3,939.30	aud/shop supplies

17058	HOESEL CONSTRUCTION	9/11/2023	$75.00	stump grinding

17059	MAHONEY & MAHONEY	9/11/2023	$8,340.00	Bills 2021-July 2023

17060	MISSOURI WEST WATER SYSTEM	9/11/2023	$21,021.33	water purchase

17061	MORTON COUNTY AUDITOR	9/11/2023	$3,360.00	police contract

17062	NAPA	9/11/2023	$507.98	equipment parts

17063	ONE CALL CONCEPTS	9/11/2023	$78.00

17064	PARK DISTRICT	9/11/2023	$1,335.52	state aid

17065	TRANSTRASH	9/11/2023	$1,170.53

17066	WEST RIVER 	9/11/2023	$473.83	phones

Fitterer adjourned the meeting at 7:18pm.  The next regular New Salem City Council meeting will be October 10th, 2023 @ 6:30pm

___________________________________

Lynette Fitterer-Mayor

___________________________________

Melissa Davis-Auditor